# Terrebonne Sanitary District

# 2026 District Management Plan (DMP) Development Roadmap

This roadmap outlines the planned work sessions for development and adoption of the District Management Plan (DMP), Annexation Framework, and Asset Management Program by the end of 2026.

## Why the DMP is Developed in This Sequence

The DMP is organized by function but will be developed in a logical sequence. Governance and system definition come first, followed by operations, financial management, and finally growth and compliance.

## Work Session Roadmap

Work Session #1 – March (Completed)
Kickoff & Context – No DMP sections reviewed

Work Session #2 – April
Sections 1–2: Purpose, Authority, Governance

Work Session #3 – May
Section 3 + Intro to Section 9: System & Ownership

Work Session #4 – June
Sections 4.1, 4.2, 7: O&M + Emergency Authority

Work Session #5 – July
Section 4.3 + 6.2: Asset Management + Capital Planning

Work Session #6 – August
Sections 6.1–6.2: Rates, SDCs, Reserves

Work Session #7 – September
Sections 5, 6.3, 7: Customer Service + Billing + Risk

Work Session #8 – October
Sections 9 + 8: Annexation + Compliance

Work Session #9 – November
All Sections: Full Review

Work Session #10 – December
Section 10 + Adoption